CINDER FORGE

Project Start Form

Build steady. Test safely. Preserve the vision.

1. Basic Project Info

| Project Name | Survive the Last Step |
| --- | --- |

| Date Started | May 19, 2026 |
| --- | --- |

| Project Type | Game |
| --- | --- |

| Platform | UEFN (Fortnite Creative 2.0) |
| --- | --- |

| Priority | High |
| --- | --- |

| Target Date | TBD — building steady, no rushed launch |
| --- | --- |

| Current Status | Building — first 10 steps placed, moving obstacle script compiled and working |
| --- | --- |

2. Core Idea

A UEFN obby-style game built around one question: can you survive the last step? 2000 steps total. Completable but not easy. Every 100 steps is a new themed world with a new mechanic layered on top of what came before. Worlds: Hell → Earth → Water → Air → Space → Beyond Feel: tense, rewarding, fair. Players should feel the frustration and the WIN. The hook is that you can actually finish it — that alone separates it from 90% of Fortnite obbys.

3. Goal / Win Condition

Done means: all 2000 steps built, all 6 world themes present, all layered mechanics functional, economy live, and a player can complete a full run and earn the completion reward. Milestone checkpoints: • 100 steps placed and themed (Hell World complete) • Moving obstacle script stable and iterated on • Economy system (coins + shop) live • Full 2000-step run playable • Completion reward confirmed functional

4. Player / User Experience

SEE: Themed worlds that feel visually distinct. Hell = fire, lava, dark. Earth = natural. Water = underwater. Air = sky. Space = void. Beyond = unknown/AI. FEEL: Escalating tension. Each world adds pressure. Special floors surprise them (piano, wind, sharks, AI creepiness). DO: Jump, dodge, time movements, navigate moving obstacles, idle strats, survive increasingly chaotic combinations of mechanics. EARN: Coins through progress. No vbucks. No p2w. Shop lets players buy advantages or troll others — that's the social layer. UNLOCK: VIP day, cosmetics, and exclusive rewards for completion. Beating it should feel like an achievement.

5. Needed Details

| Maps / Locations | Single linear map — 2000 steps vertical/horizontal progression 6 themed world zones every 100 steps: 1-100: Hell ¦ 101-200: Earth ¦ 201-300: Water 301-400: Air ¦ 401-500: Space ¦ 501+: Beyond Special floors: piano level, Doki Doki/AI creepy zone |
| --- | --- |

| Main Mechanics | Steps 1-100: Basic footing, learn controls Steps 101-200: Moving parts, false floors, shifting ground Steps 201-300: Idle mechanic introduced Ongoing: wind pushing players, lava deaths, sharks in water, AI world Moving obstacle system — already compiled and tested (Purple O working) |
| --- | --- |

| GUI / UI Needed | Step counter / progress indicator Coin display Shop interface Completion screen / reward display |
| --- | --- |

| Items / Rewards | Coins — earned through progress Shop items: advantages + troll items Completion rewards: VIP day, cosmetics, unlocks |
| --- | --- |

| NPCs / Pets / Creatures | Sharks (Water World) — TBD implementation |
| --- | --- |

| Sounds / Music | TBD — themed per world, piano level has functional piano sounds |
| --- | --- |

| Art / Textures / Icons | Basic geometry confirmed working. World-specific theming TBD per zone. |
| --- | --- |

| Monetization / VIP | Zero vbucks, zero p2w. Coin economy only. VIP as completion reward, not purchase. |
| --- | --- |

| Permissions / Access | Public game. No special access gates at launch. |
| --- | --- |

6. Existing Files / Scripts / Assets

Moving obstacle script — compiled, tested, confirmed working. Purple O confirmed functional. First 10 steps — placed in UEFN using BasicShapes (Engine > BasicShapes). Mix of cube, plane, sphere, cylinder. One step tilted intentionally for early tension. DO NOT CHANGE without checking first: the compiled moving obstacle script. Any rebuild needs to go through the full compile/test pipeline.

7. Safety Rules For This Project

• NEVER change the compiled moving obstacle script without a full backup and re-test. • vector3 syntax in UEFN Release 40.40+ is broken in ways no AI has training data for — always test math syntax against Epic docs, not AI memory. • Make one change at a time. Test after each major step before continuing. • Save/duplicate working files before any major structural changes. • Keep wording platform-safe at all times. • Graybox props are building actors — NOT creative_prop. Use correct prop types.

8. Startup Checklist

| Done? | Item | Notes |
| --- | --- | --- |
| ✓ | Save / duplicate current working files before making major changes. | Moving obstacle script backed up |
| ✓ | Confirm the exact system, map, GUI, or asset being worked on. | BasicShapes, step layout |
| ✓ | Inspect existing setup before replacing anything. | Script tested, Purple O working |
| ☐ | List dependencies: scripts, remotes, folders, values, assets, or devices. | To be documented as build grows |
| ☐ | Make one small change at a time and test after each major step. | Ongoing rule |
| ✓ | Keep wording platform-safe: no outside links or off-platform mentions. | Applied from session one |

9. Questions To Answer Before Building

• How will coins be tracked and awarded per step milestone? (Verse script needed) • What triggers the shop UI and how does it interact with coin balance? • What exactly does the idle mechanic do / what triggers it? • How are world transitions visually communicated to the player? • What is the completion trigger at step 2000 and how does it fire the reward? • Shark implementation — prop, device, or scripted behavior?

10. First Build Steps

COMPLETED: ✓ Learned full UEFN editor layout (Verse menu, Verse Explorer, Content Browser) ✓ Created first Verse device file, learned compile pipeline ✓ Resolved vector3 syntax issue (Release 40.40 changed both named and positional construction) ✓ Moving obstacle script stripped to bare MoveTo — clean compile. SUCCESS. ✓ First 10 steps placed using BasicShapes — cube, plane, sphere, cylinder variety NEXT SESSION: → Continue steps 11-100 (complete Hell World) → Introduce first moving obstacle into the layout (use working script) → Begin Hell World theming (lighting, fog, lava visual reference) → Document step count at end of each session

11. Notes / Changes During Build

Session 1 (May 19, 2026 — Wedding Day): KEY DISCOVERY: UEFN Release 40.40 broke vector3 in ways no AI has training data for. Named AND positional vector construction both broken. Solution: strip to bare MoveTo syntax. Google Epic docs for all math going forward, do not trust AI memory. KEY DISCOVERY: Graybox props are building actors, not creative_prop — wrong type for Prop Mover. Alphabet letter props confirmed as correct creative_prop type. Purple O moving obstacle: CONFIRMED WORKING. 🟣 First 10 steps placed. OUR game took its first breath.

Cinder Forge Project Start Form  •  Build steady, test safely, preserve the vision  •  🐾🧡